GDPR Compliance

Project Initiation Document

GDPR Toolkit Version 5

©CertiKit

Implementation Guidance (this section must be removed from final version of the document)

Purpose of this document This document defines what the GDPR compliance project is to achieve and the resources allocated to its success.

Areas of the GDPR addressed The following articles of the GDPR are addressed by this document: This document applies to all articles.

General Guidance A well written and agreed PID is essential to defining what your GDPR compliance project is intended to achieve and how. The PID may be considered to be one of the most important documents in your project as it sets out the resources and timescales that will be used to establish compliance in the first instance. Use the PID to gain consensus and commitment from management and staff to the implementation of additional processes and procedures to ensure that your organisation’s handling of personal data complies with the requirements of the GDPR.

Review Frequency The PID should be reviewed regularly throughout the project to ensure that the objectives set remain relevant and the intended approach remains valid.

Toolkit Version Number GDPR Toolkit Version 5

Document Fields This document may contain fields which need to be updated with your own information, including a field for Organisation Name that is linked to the custom document property “Organization Name”. To update this field (and any others that may exist in this document): - Update the custom document property “Organization Name” by clicking File > Info > Properties > Advanced Properties > Custom > Organization Name - Press Ctrl a on the keyboard to select all text in the document (or use Select, Select All on the ribbon) - Press F9 on the keyboard to update all fields - When prompted, choose the option to just update TOC page numbers If you wish to permanently convert the fields in this document to text i.e. so that they are no longer updateable, then you will need to click into each occurrence of the field and press Ctrl Shift F9. If you would like to make all fields in the document visible, then go to File > Options > Advanced > Show document content > Field shading and set this to “Always”. This can be useful to check that you have updated all fields correctly. Further detail on the above procedure can be found in the Toolkit Completion Instructions within the Project Resources folder.

Copyright notice Except for any third party works included in this document, as identified in this document, this document has been authored by CertiKit, and is © copyright CertiKit except as stated below. CertiKit is a company registered in England and Wales with company number 6432088.

Licence terms This document is licensed on and subject to the standard licence terms of CertiKit, available on request, or by download from our website. All other rights are reserved. Unless you have purchased this product you only have an evaluation licence. If this product was purchased, a full licence is granted to the person identified as the licensee in the relevant purchase order. The standard licence terms include special terms relating to any third-party copyright included in this document.

Disclaimer Please Note: Your use of and reliance on this document template is at your sole risk. Document templates are intended to be used as a starting point only from which you will create your own document and to which you will apply all reasonable quality checks before use. Therefore, please note that it is your responsibility to ensure that the content of any document you create that is based on our templates is correct and appropriate for your needs and complies with relevant laws in your country. You should take all reasonable and proper legal and other professional advice before using this document. CertiKit makes no claims, promises, or guarantees about the accuracy, completeness, or adequacy of our document templates, assumes no duty of care to any person with respect its document templates or their contents, and expressly excludes and disclaims liability for any cost, expense, loss or damage suffered or incurred in reliance on our document templates, or in expectation of our document templates meeting your needs, including (without limitation) as a result of misstatements, errors and omissions in their contents.

[Replace with your logo]

GDPR Compliance

Project Initiation Document

| Document Ref. | GDPR-DOC-01-1 |
| --- | --- |
| Version: | 1 |
| Dated: | [Insert date] |
| Document Author: |  |
| Document Owner: |  |

Revision History

| Version | Date | Revision Author | Summary of Changes |
| --- | --- | --- | --- |

Distribution

| Name | Title |
| --- | --- |

Approval

| Name | Position | Signature | Date |
| --- | --- | --- | --- |

Contents

1	Background	8

2	Objectives and Benefits	9

2.1	Project Objectives	9

2.2	Anticipated Benefits	9

3	Scope, Dependencies, Constraints and Assumptions	10

3.1	Scope	10

3.2	Project Dependencies	10

3.3	Constraints	10

3.4	Assumptions	10

4	Project Organisation and Authorities	12

4.1	Project Organisation	12

4.1.1	Project Board	12

4.1.2	Project Team	13

5	Project Resources	14

5.1	Human Resources	14

5.2	Technical Resources	14

5.3	Information Resources	14

5.4	Financial Resources	14

6	Timescales and Milestones	16

7	Project Communication	17

7.1	Interested Parties	17

7.2	Project Progress Reporting	17

7.3	RAID Log	17

8	Deliverables	18

9	Initial Project Risk Assessment	19

10	Initial Project Plan	20

List of Tables

Table 1 - Project dependencies	10

Table 2 - Project board	12

Table 3 - Project team	13

Table 4 - Human resources	14

Table 5 - Technical resources	14

Table 6 - Information resources	14

Table 7 - Financial resources	15

Table 8 - Milestones	16

Table 9 - Interested parties	17

Table 10 – Deliverables	18

Table 11 - Project risk assessment	19

# Background

The General Data Protection Regulation (GDPR) is one of the most significant pieces of legislation to be created by the European Union (EU) in recent years. It places requirements on organisations that control and process the personal data of EU citizens to put in place adequate protection for that data.

The regulation became law in May 2018 and applies not only to organisations based within the EU, but also to organisations outside the EU that hold and process the data of EU citizens.

The introduction of this regulation requires us to look closely at the personal data we collect and process and to ensure that this is done in an appropriately transparent and fair manner, taking due account of the rights of data subjects under the GDPR.

This document initiates the project to undertake the work that needs to be done within [Organization Name] to bring its processes and procedures in line with the GDPR and to achieve compliance with it.

# Objectives and Benefits

## Project Objectives

The objectives of this project are as follows:

- To ensure that [Organization Name] is in a position to demonstrate compliance with the GDPR

- To understand, document and validate the personal data we collect, process and dispose of

- To introduce the appropriate use of data protection impact assessments within the organisation

- To understand and assess the risk of non-compliance on an ongoing basis

- To make all necessary changes to our policies, processes, procedures, records, contracts and other materials to comply with GDPR requirements

## Anticipated Benefits

The major benefits to be gained from the successful delivery of this project are as follows:

- Reduction of risk in the handling of personal data

- Avoidance of prosecution for possible contraventions of the GDPR

- Increased assurance to our customers that their personal data is protected

- Better understanding of the personal data we collect and process

- Potential customer sales opportunities from the competition due to the data portability requirements of the GDPR

Steps will be taken where possible to quantify the achievement of the project against these anticipated benefits.

# Scope, Dependencies, Constraints and Assumptions

## Scope

[Define the areas that are within the scope of the project. This may be expressed in terms of locations, business units, products or services, systems, processes or any other factor that helps to define what is included.]

The following areas will be explicitly defined as being out of scope:

[Define the areas that are outside the scope of the project. This may be expressed in terms of locations, business units, products or services, systems, processes or any other factor that helps to define what is excluded.]

## Project Dependencies

This project has the following inter-dependencies with other projects either planned or in progress within the organisation:

| Project | Nature of Dependency | Timescale |
| --- | --- | --- |
| Launch of enhanced website | This project must be completed before compliant collection of personal data can be verified | End of Q3 20xx |

Table 1 - Project dependencies

## Constraints

The following constraints are applied to this project:

- The project must be achieved within the stated timescale

- The GDPR consultant is assigned to the project x days per week

- The project will be taking place at the same time as several other projects and so will need to compete for resources on a priority basis, decided by the [Finance Director]

## Assumptions

In preparing this project initiation document, it is assumed that:

- Business managers are willing and available to participate in regular review meetings where appropriate

- Sufficient financial resources are available when required for any necessary expenditure recommended by the project

- Enough human resource is available to progress the project in a timely fashion

# Project Organisation and Authorities

It is important to define the way in which the project will be organised so that clear management direction will be possible.

## Project Organisation

The project will be overseen by a project board which will have primary responsibility for the governance of the project and the achievement of its objectives.

### Project Board

The project board will consist of:

| Role | Name | Title |
| --- | --- | --- |
| Project Sponsor | [Finance Director] |  |
| Project Manager | [Information Security Manager] |  |
| Senior Supplier | [GDPR Consultant] [Software tool Vendor] |  |
| Senior User | [Business Manager] |  |

Table 2 - Project board

The high-level project board roles, responsibilities and authorities are:

Project Sponsor

- Review and approval of project documentation

- Review and approval of processes defined by the project

- Approval of project change control

- Ad-hoc direction

- Approval of project closure

Project Manager

- Ensure the desired outcome of the project is specified and success criteria measured

- Manage the production of the required deliverables

- Plan and monitor the project

- Take responsibility for overall progress against plan

- Management of risks and issues

- Identification and management of project changes

- Project reporting and communication

Senior Supplier

- Attend project board meetings

- Represent the interests of the supplier organisation

- Prioritise and allocate resources under their control

Senior User

- Attend project board meetings

- Represent the interests of the business operations areas involved

- Act as liaison between the project and business areas

### Project Team

The achievement of the project deliverables will be undertaken by the project team. The project team will consist of the following people:

| Role | Name | Title |
| --- | --- | --- |
| Implementation lead |  |  |
| Trainer |  |  |
| Internal audit |  |  |
| Project administration |  |  |
| Technical lead |  |  |
| Documentation writer |  |  |
| Human resources |  |  |
| Supplier management co-ordinator |  |  |
| Legal adviser |  |  |

Table 3 - Project team

The responsibilities of a Project Team Member are as follows:

- Input to one or more of the required deliverables

- Review of project documentation and deliverables

- Attendance at project meetings

- Input to risk and issue management

- Liaison with third parties within their area of responsibility

# Project Resources

The following resources will be allocated to the project by top management.

## Human Resources

The following people will be available to the project for the periods specified:

| Name | Role | Period available | Commitment |
| --- | --- | --- | --- |
| [Name] | Project Manager | 6 months | 5 days per week |
| [Name] | Technical lead | 3 months | 2 days per week |
| Etc. |  |  |  |

Table 4 - Human resources

## Technical Resources

The following technical resources will be allocated to the project:

| Resource | Purpose | Provided by |
| --- | --- | --- |
| Server capacity | Host data mapping repository | Service Delivery team |
| Network capacity | Connectivity for testing | Networks team |

Table 5 - Technical resources

## Information Resources

Information resources allocated to the project are as follows:

| Resource | Purpose | Provided by |
| --- | --- | --- |
| Security Incident database | Analysis of risk areas | Help desk |
| Asset spreadsheet | Identification of information assets | Finance team |

Table 6 - Information resources

## Financial Resources

The following financial resources are available to the project.

| Resource | Amount | Availability |
| --- | --- | --- |
| One-off Capital budget | [Budget available] | FY 20xx – FY20yy |
| Continuing Revenue Budget | [Budget available p.a.] | Ongoing |

Table 7 - Financial resources

# Timescales and Milestones

The planned timescale of the project is to deliver the project by [expected live date].

Within the overall timescale of the project it is envisaged that the following milestones will be achieved:

| Milestone | Timeframe |
| --- | --- |
| Project initiated | [specify date] |
| Awareness and training completed | [specify date] |
| Personal data mapping completed | [specify date] |
| Policies and notices in place | [specify date] |
| Data subject request procedure live | [specify date] |
| Contracts amended for GDPR | [specify date] |
| Data protection impact assessment process in place | [specify date] |
| International transfers compliant | [specify date] |
| Breach notification procedures ready | [specify date] |

Table 8 - Milestones

Progress against these milestones will be tracked as part of project reporting and reviewed at project board meetings.

# Project Communication

## Interested Parties

Within the given scope of the project the following may be considered to be interested parties:

| Party | Nature of Interest | Communication Method |
| --- | --- | --- |
| Project Board | Ensure project is successful | Weekly highlight reports |
| Organisation staff | How change will affect current roles | Monthly updates via existing magazine |
| Business Managers | When new policies and procedures will be in force | Mailshot programme in run-up to go-live Attendance at management review meetings |
| Suppliers | Compliance with GDPR requirements | Email and regular meetings with key suppliers |
| Customers | Protection of customer personal data | Email and regular meetings with larger customers |

Table 9 - Interested parties

## Project Progress Reporting

The project manager will produce a [weekly] highlight report for the project board, detailing progress last week, work scheduled for next week, issues outstanding, risk management actions and an estimate of the latest degree of compliance against the GDPR.

## RAID Log

The project manager will maintain a RAID log to record:

- Risks to the success of the project

- Actions agreed during project meetings

- Issues that are affecting the project

- Decisions made during the project

This log will be reviewed at each scheduled project meeting and upon significant changes affecting the project. The initial risks identified in this project initiation document will be used as a starting point.

# Deliverables

The following major deliverables will be created as part of this project:

| Ref. | Deliverable | Description |
| --- | --- | --- |
|  | Gap Assessment | Assesses the current situation within [Organization Name] and what needs to be done to achieve GDPR compliance |
|  | Set of data protection policies | Defining the policy of the organisation with respect to key aspects of privacy and data protection |
|  | Data maps | A set of diagrams and spreadsheets showing the flow of personal data through the organisation |
|  | Data protection impact assessment process | A documented process stating how DPIAs must be carried out |
|  | Procedures and controls to address compliance | An appropriate set of documentation to ensure that required activities are carried out |
|  | Data protection impact assessment report(s) | Results of risk assessment using the defined process |
|  | Risk Treatment Plan(s) | What will be done about the identified risks |
|  | Training and awareness programs | Combination of formal training for key staff and briefings for all other staff |
|  | Amended contracts | Contracts with processors of personal data amended to be GDPR compliant |
|  | International transfers | Clear definitions of the basis of all international transfers of personal data |

Table 10 – Deliverables

This list is in addition to deliverables produced as part of the management of the project e.g. project plans, progress reports.

# Initial Project Risk Assessment

At this stage in the project, the following potential risks have been identified:

| Risk | Impact | Likelihood | Score | Initial treatment |
| --- | --- | --- | --- | --- |
| Loss of key staff | High | Low | Medium | Involve staff in the project; encourage development via appropriate training |
| Lack of business buy-in to project | High | Low | Medium | Involve business management; ensure regular and clear communication of project goals, benefits and progress |
| Insufficient resources | High | Medium | High | Monitor progress against plan; raise issues to Project Sponsor if appropriate; delay project if required |

Table 11 - Project risk assessment

The treatment actions identified above will be taken by the project manager in order to address these risks.

# Initial Project Plan

[Insert a copy of the initial project plan]